Infrastructure works for the mitigation of environmental noises during Virgo and V+ commissioning

This document lists major works performed during Virgo and V+ commissioning to reduce observed ITF noise driven by environmental sources (section 1). In Section 1, for each work a brief description is given of (1) motivation, (2) noise mitigation achieved, (3) limitations/side effects (if presents) and (4) residual noise. For each item are given links to reference documents. Then, section 2 lists the mitigations proposed (TBC) for V+, thus answering the question of what we still might learn before VSR2, and section 3 lists major mitigation needs for V+MS.

1. Mitigation works during Virgo commissioning

  - Acoustic enclosures LL benches (27-29 Sept. 2006)

Motivation: Large coupling of acoustic and seismic noise from LL to ITF, via input beam jitter [1].

Result: acoustic and seismic noise reduction of a factor 3-5 above 100Hz. Similar result on EIB and LB. Gives indication that acoustic noise is largely coupled to bench seismic noise [2].

Side effects: some turbulent air fluxes cause increase of beam jitter below 10Hz to mHz, it was then improved with installation of silenced openings in the enclosures [2]. But problems with air fluxes reappear from time to time. Tight space around benches.

Residual noise: no isolation below 100Hz (then, noise reduced with removal of racks from LL, see Section …). No good isolation from main hall on the IB tower side (residual noise from central hall racks, see Section ….).

References:

[1] J.Marque, weekly meeting, August 2006, Marque_160806_beamjitternoise.ppt

[2] I.Fiori, weekly meeting, October 2006, fiori_31oct2006_acousticIsolMeasur.ppt

  - Acoustic enclosures around terminal benches (3-5 May 2007)

Motivation: acoustic and seismic noise at benches excited optics mounts and diffused light. Peaks at the resonant frequency of the mounts were seen in sensitivity [3].

Result: acoustic noise and seismic motion of bench reduced by roughly: a factor 2 at 50Hz, a factor 4 at 100Hz, a factor 10-15 at 1kHz [4]. Also see concomitant mitigation action 1.4.

Residual noise: No or poor isolation below 100Hz. From acoustic TF measured above 100Hz, the projected noise fall below V+ design.

References:

[3] E.Genin, Comm. meeting, Feb. 2007, Genin_commissioning_EBdiffusedlight_050207.ppt

[4] I.Fiori, Comm. meeting, May 2007, fiori_22May2007_acousticIsolations.ppt

  - Acoustic enclosure around detection bench (4-7 April 2007)

Motivation: as for 1.2, although noise was not limiting sensitivity.

Result: acoustic noise and bench seismic motion reduced similarly to as for terminal enclosures [4]

Other concomitant action: detachment of bench from DET tower base

Residual noise: No or poor isolation below 100Hz. From seismic TF measured above 50Hz, the projected noise is significantly below V design.

References:

[4] I.Fiori, Comm. meeting, May 2007, fiori_22May2007_acousticIsolations.ppt

  - Stiffening of optical mounts on external benches

(This item is not strictly speaking an infrastructure work)

This was done for terminal benches (Feb. 2007) and BMS mounts on EIB (Jan. 2008).

Motivation: Peaks (100-300Hz) in sensitivity were associated to mechanical modes frequency of optics mounts: Identified by tapping tests and (only in case of BMS) by noise injections on BMS actuators. The seismic motion of mounts at resonances is excited by acoustic noise and seismic motion of benches. They coupled noise via diffused light in the case of NEB [3] and via beam jitter in the case of  EIB [5].

Result: NEB peaks disappeared from sensitivity [3]. New mounts have resonances above 600Hz. Noise largely reduced on BMS above 50Hz [5].

Residual noise: For Terminal benches acoustic noise projections above 100Hz indicated noise improved below V design [4].

For EIB we suspect some residual peaks between 150 and 300 Hz from beam jitter on EIB, which show up in Feb.2009 data. This will be checked by measuring beam jitter noise projection after BMS new quadrants installation.

References:

[3] E.Genin, Comm. meeting, Feb. 2007, Genin_commissioning_EBdiffusedlight_050207.ppt

[5] E.Genin, Weekly meeting, Jan. 2008, Genin_newBMS_150108.ppt

  - DAQ room acoustic isolation (January 30-31, 2008)

Motivation: Acoustic noise from electronic racks in DAQ room, coupled to ITF via the Detection Brewster (in central hall, just outside of DAQ room).

Result: Acoustic noise in hall, just outside of DAQ room reduces approximately a factor 2 above 100Hz. Small but significant seismic noise reduction at Det. Brewster (few lines and peaks between 100 and 150Hz)[6].

Residual noise: The acoustic and seismic noise from the DAQ room racks was never really measured, because of the technical difficulties.

References:

[6] I.Fiori, Weekly Meeting Feb. 2008, Fiori_5feb08_DAQroom_MagPlans.ppt

  - DAQ room new air conditioning (February 2008)

Machine was moved outside, air flux increased from …. Fan and engines on rubber isolating layers. Improved air circulation.

Motivation: peaks in sensitivity (80-120Hz) evidenced after VSR1, likely coupling via the Det. Brewster window [7].

Results: about 5 times reduction of acoustic and seismic noise (floor) inside DAQ room, between 30 and 20Hz. We measured a significant reduction of seismic noise of EDB horizontal 50-150Hz (less in acoustic). See [8], slide 4.

Residual noise: Some Residual noise of seismic and acoustic noise evidenced between 50-80Hz [8]. We find evidence of some noise in dark fringe in Feb. 2009 data. Seismic lines likely associated to fans are seen on CB hall floor.

References:

[7] I.Fiori, Noise meeting Nov. 2007, Fiori_26112007_EnvNoises.ppt

[8] I.Fiori, Comm.Meeting April 2008, Fiori_210408_LowFreqEnvNoise.ppt

  - Water pump 1 (Jan. 2008)

Recycling pump of chilled water to the CB hall air conditioning. A soft rubber bellow was added downstream of the pump.

Motivation: Intense peaks in dark fringe at pump rotation frequency (46Hz) and harmonics, VSR1. Large acoustic and seismic noise around Detection, coupling through dark fringe seemed to occur at Detection Brewster link [7].

Results: No significant noise reduction (factor 2 or 3). However dark fringe coupling reduced after Det. Brewster removal [8].

Residual noise: Some residual noise effect in dark fringe detected in Feb 2009.

Further mitigations: investigations by infrastructure people revealed that this pump might be removed (optimization of water fluxes sharing among other utilities and the removal of the pump itself that causes a pressure drop, should assure a sufficient water provision to CB hall machine).

References:

[7] I.Fiori, Comm. Meeting, Nov. 2008, Fiori_26112007_EnvNoises.ppt

[10] I.Fiori, Comm. Meeting Jan. 2008, Fiori_28012008_EnvStudies.ppt

  - Turbo pump DET bellow (March 19, 2008)

The turbo-molecular pumps, one per tower, are rigidly hanged to the tower vessel. The one of the detection tower has been instead seismically isolated from the tower with the following installation: the pump is hanged to a rigid support placed on a rubber isolating layer and attached to the platform, while the connection to the tower is made with a soft bellow steel tube.

Motivation:  We detected large seismic noise coupling to ITF between 80 and 200Hz due to the turbo-molecular vacuum pump at the detection tower. This evidenced when the pump had to be switched on, after the substitution of the Detection Brewster with the Cryogenic-trap (before that, the noise caused by this pump and coupling through the Brewster link was even larger and extended up to kHz, but the pump could be replaced with a smaller, less noisy one, dedicated to the vacuum volume of the DET tower alone, CHECK with Antonio).

Results: Seismic noise to the tower is filtered significantly (factor 3 to 20) above 100Hz (eLog 22196). The noise in dark fringe disappeared [11].

Side effects: ASK ANTONIO (vacuum performance, mechanical stress to pump)

Residual noise: Suspect residual noise coupling through the tower walls or the Detection output window, likely via back scattering, back reflection or other mechanisms (see [11], and also evidence in February data).

References:

[11] J.Marque, ILIAS meeting July 2008, DetBrewster_andNoiseThroughWindows.ppt

  - EE room (summer 2008)

Racks moved from LL to EE-room, 5m away. EE-room is separated by LL by two walls (MC tube runs between them), one is the original wall made of light panels, the second wall in made of acoustically isolation material (ask ANDREA). One acoustically isolated door separates EE-room from central hall. At the same time the laser chiller has been moved from underneath the MC tube to a separate room with concrete walls.

A cooling system based on fan-coils has been adopted. Preliminary tests showed this to be much less noisy than a system line the one adopted for the DAQ room [14].

Motivation: cooling fans of racks inside the LL were seen in dark fringe, lines around 200 and 400Hz [12]. Hammering tests revealed that the last section of MC tube is sensitive to vibration noise of the tube [13].

Results: Measured good acoustic isolation of EE-room from LL, factor 100 at 100Hz, factor 1000 at 1kHz [14]. Acoustic noise in LL reduced above few hundred Hz. Effect on seismic noise yet to be verified after substitution of benches HF seismometers with less noisy ones. Residual acoustic noise in LL above one hundred Hz is associated to the MasterLaser rack which could not be displaced. February 2009 data show no coherence between dark fringe and acoustic and seismic noise in EE-room.

Side effects: possible problems with over-heating of some laser electronic components possibly related to not good air circulation in room.

Residual noise:  Still some cooling fans (one rack) left inside LL. Cooling fans of racks on platform around IB were seen in May data, coupling mostly acoustic. Noise from cooling fans is yet to be verified.

References:

[12] I.Fiori, talk Noise meeting, Virgo Week Nov. 2007, Fiori_26112007_EnvNoises.ppt

[13] I.Fiori, talk Comm. Meeting, Jan. 2008, Fiori_28012008_EnvStudies.ppt

[14] I.Fiori, talk at Comm. meeting, Nov. 2008, fiori_EnvNoises_041108.ppt

  - CB machine fans speed reduction (October 2008)

Reduced rotation speed of CB hall air conditioning fans by 25% (overall flux into hall did not change, because of opening of air valve). The work consisted in reducing the rotation speed of the engines (from 24Hz to 12Hz) and replacing pulleys in engines and fans (inlet and outlet).

Motivation: Low frequency acoustic and seismic noise produced by the air conditioning machines increases motion of external benches at 10-20Hz (legs resonances) and upconversion noise in dark fringe.

Results: reduced seismic (5-20Hz) and acoustic (0-20Hz) rms noise at EDB by about a factor 2.

Side-effect: introduction of seismic peak at 12Hz.

Residual noise: In central hall the seismic noise is still a factor 1.5 above background with AC off, acoustic noise is a factor 2 above background noise (rms noise in same bands). In the LL the noise from this machine reduced at the level of background noise.

Other proposed mitigations (TBC) before VSR2:

(1) Insertion of isolation stage (LF springs) underneath fans and engines (expect to gain a  factor 5-10 on the 12 Hz),

(2) Reduction of air fans speed (25% reduction) and air fluxes (same 25%) at WE, expect significant (>= factor 2) reduction in acoustic noise.

References:

[15] I.Fiori, talk weekly Oct. 2008, fiori_7oct2008_AirCondNoise.ppt

2. Mitigation works before VSR2

- spring dampers under CB hall air conditioning engines and fans

- fans speed and air flux reduction at WE

- improve acoustic isolation of WE air conditioning room

One investigation proposed:

- Relaxation of temperature fluctuations in WE hall.

3. Indications for V+MS

1) Isolation of external benches: stiffening or suspension solutions under study.

2) Mitigation of air conditioning noise (mainly acoustic noise) for terminal buildings and (priorily) for the CleanRooms.

3) Mitigation of magnetic noise sources. Priorily the AC-DC transformers of racks need to be displaced. Problem of magnetic noise from MC heating must be addressed (likely machine replaced with one with water heating).