LinesDB Web Interface Software Requirements document meeting
10/02/2011

In attendance: Alberto Colla, Gary Hemming

Absent: Elena Cuoco

Agenda

- Which fields in the lines_metadata table can be removed or correspond to fields in the steering table?

F? Check with Irene Fiori. Maybe use as a reference point.

Delta f /error_delta_f remove? f_min / f_max instead.

Everything that can be calculated automatically can be removed from tbl_lines_metadata.

ACTION: AC to send an email to GH and EC describing his suggestions exactly.

- Can an additional field be added to the steering table called 'known' or something like that or would another solution be better?

When a new line is added to tbl_lines_metadata the known value is set to 1.

ACTION: AC to add a field e.g. ‘known’ INT DEFAULT 0 line_steering.

ACTION: GH script updates value to 1 when metadata is added.

- OK to move to incorporation of field values (type, period) in tbl_values and change field types accordingly?
Agreement on this point. No need to provide permissions on tbl_values to MySQL user. Administrator should have possibility to add new channel via UI.

ACTION: AC to modify lines_aux_coinc.channel to INT.

ACTION: AC to provide list of channels to be inserted into tbl_values.

ACTION: GH Channels to go into tbl_values. DEFAULT 0.

ACTION: GH to include use-cases accordingly, including new use case for channel addition.

- Need to understand which permissions are required on which tables for MySQL user.
Agreement that there will be one MySQL user for the UI and another for the NoEMi script.
ACTION: GH to define permissions tables.

- Need comments for fields in each database table for document (AC & IF?).
ACTION: AC to check the missing information and provide it to GH.
ACTION: GH to check with Irene Fiori, for the metadata table.

- Need Python script Traffic, storage and load information, for both current situation and for the future.
ACTION: AC to run some tests and provide this section for the Python plot-generating script.
ACTION: GH to complete the section relating to the database.
ACTION: EC to be asked to provide input on this too.

- MySQL users on olserver35.
They need to be cleaned up. % host users should not exist and must be removed.
In case of connections from Rome, would be better to specify user@specific host.
ACTION: EC and AC to examine which users can be retained.

- Who will be the Line Editors and who will be the Administrators?
Line Editors – probably roughly 10 people.
Administrators will be EC and AC.
ACTION: EC to confirm Administrators.
ACTION: EC to provide list of Line Editors.

- Should lines_periods.frequency be converted from float(8,4) to INT, enabling indexing in order to speed MySQL server response time?
To be evaluated first. Agreement to go forward with float, with the decision to trial with integer during development phase.
ACTION: GH to make note of integer trial in document.
ACTION: GH to provide command line query analysis suggestions.